Test Strategy Document

Police Clearance Services (PCS) Portal - Maharashtra Police

Version: 1.0
Date: January 10, 2026
Prepared By: QA Manager

1. Introduction

1.1 Purpose

Define the testing approach for the Police Clearance Services portal covering functional, non-functional, integration, regression, and release testing.

1.2 Application Overview

Web-based portal for citizens to apply for police clearance certificates through a 6-step process: Registration → Login → Application → Payment → Police Verification → CFC Verification → Certificate Download.

2. Test Scope

2.1 In Scope

- User Registration and Login (with CAPTCHA)

- Application Form submission and validation

- Payment Gateway integration

- Document upload functionality

- Application status tracking

- Verification workflows (Police Station & CFC)

- Certificate generation and download

- Security, Performance, and Usability testing

2.2 Out of Scope

- Third-party system internals (Payment gateway, SMS, Email services)

- Physical verification by police officers

- Legacy system migration

3. Testing Types & Approach

3.1 Functional Testing (40 Test Cases)

Coverage:

- Registration Module (5 cases): Valid/invalid registration, OTP verification, duplicate check

- Login Module (5 cases): Valid/invalid login, CAPTCHA, forgot password, session timeout

- Application Form (10 cases): Field validation, document upload, save draft, submit

- Payment Module (8 cases): Payment success/failure, different payment modes, receipt generation

- Status Tracking (4 cases): Search application, view status, notifications

- Verification Workflow (5 cases): Police station assignment, approval/rejection flow

- Certificate Module (3 cases): Certificate generation, download, digital signature validation

Approach:

- Positive and negative testing

- Boundary value analysis for input fields

- End-to-end workflow validation

3.2 Non-Functional Testing (15 Test Cases)

Performance Testing (5 cases)

- Login response time (< 2 sec with 1000 users)

- Form submission time (< 5 sec with 500 users)

- Payment processing (< 8 sec with 300 users)

- Certificate download (< 3 sec with 500 users)

- Endurance test (system stability for 4 hours)

Tools: JMeter, LoadRunner

Security Testing (5 cases)

- SQL Injection prevention

- XSS (Cross-Site Scripting) prevention

- Session management and timeout

- Password encryption validation

- Payment data security (PCI DSS compliance)

Tools: OWASP ZAP, Burp Suite

Usability & Compatibility (5 cases)

- Cross-browser testing (Chrome, Firefox, Edge, Safari)

- Mobile responsiveness (Android, iOS)

- Accessibility (WCAG 2.1 - screen reader, keyboard navigation)

- Form error message clarity

- Navigation and page load experience

3.3 Integration Testing (10 Test Cases)

API Integration:

- Payment Gateway (3 cases): Successful payment, failed payment, payment timeout

- SMS Gateway (2 cases): OTP delivery, status notification

- Email Service (2 cases): Registration email, certificate notification

- Digital Signature (2 cases): Signature application, verification

- Module Integration (1 case): End-to-end data flow validation

Tools: Postman, SoapUI

3.4 Regression Testing (10 Test Cases)

Test Suite Levels:

- Smoke Suite (5 cases): Critical path - Login → Form → Payment → Download

- Core Suite (5 cases): Major features and recent changes

Execution:

- After every build deployment

- Before each release

- After bug fixes

Automation: 80% of regression suite automated using Selenium

3.5 Release Testing (5 Test Cases)

Pre-Release Validation:

- Production environment smoke test

- Payment gateway production setup validation

- SSL certificate verification

- Final regression cycle

- UAT sign-off

Go/No-Go Criteria:

- Zero critical defects

- All P0 & P1 test cases passed

- Performance benchmarks met

- UAT approval received

4. Test Execution Plan

4.1 Timeline (6 Weeks)

| Week | Activity | Test Cases |
| --- | --- | --- |
| 1-2 | Functional Testing | 40 cases |
| 3 | Integration Testing | 10 cases |
| 4 | Non-Functional Testing | 15 cases |
| 5 | Regression Testing | 10 cases |
| 6 | Release Testing & UAT | 5 cases |

Total: 80 Test Cases

4.2 Test Environment

- QA Environment: Functional and integration testing

- Staging: Performance, security, and UAT

- Production: Post-deployment smoke testing

4.3 Browser/Device Matrix

- Chrome, Firefox, Edge (latest versions)

- Mobile: Android 10+, iOS 14+

- Resolutions: 1920x1080, 1366x768, 375x667 (mobile)

5. Test Automation Strategy

Automation Coverage: 60%

Automated:

- Smoke test suite (100%)

- Regression suite (80%)

- API tests (100%)

Manual:

- Exploratory testing

- Usability testing

- UAT scenarios

Framework: Selenium WebDriver with Java/Python + TestNG CI/CD: Jenkins integration for automated execution

6. Defect Management

6.1 Severity & Priority

Severity:

- Critical: System crash, payment failure, data loss

- High: Major feature broken

- Medium: Minor issues with workaround

- Low: Cosmetic issues

Priority:

- P0: Fix immediately

- P1: Fix before release

- P2: Fix in next release

- P3: Fix when time permits

6.2 Defect Metrics

- Defect density per module

- Average fix time

- Defect leakage rate

- Pass/fail rate

7. Test Deliverables

- Test Cases document (70-80 cases)

- Test execution report

- Defect report

- Test summary report

- UAT sign-off document

8. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Payment gateway delays | Use mock server for early testing |
| Environment instability | Dedicated DevOps support |
| Insufficient test data | Automated data generation |
| Time constraints | Prioritize critical test cases |

9. Entry & Exit Criteria

Entry Criteria:

- Build deployed and stable

- Test environment ready

- Test data prepared

Exit Criteria:

- 100% test case execution

- 95%+ pass rate

- No critical/high defects open

- UAT sign-off received

10. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Lead | Test planning, execution oversight |
| QA Engineers (2) | Test execution, defect logging |
| Automation Engineer | Test automation |
| Performance Tester | Performance & security testing |

11. Tools

- Test Management: Jira, TestRail

- Automation: Selenium, Postman

- Performance: JMeter

- Security: OWASP ZAP

- CI/CD: Jenkins